## Slide 1: Project Management:
Tips and Tools
Laura K. Wiegand
Associate Director, Library IT & Digital Strategies
UNC Wilmington

## Slide 2: What Project Management is...
Process with distinct stages
Planning, planning, planning
Resource (time, things, people) management
Work (tasks, assignments, objectives) management
Soft skills: team work & leadership

## Slide 3: What Project Management is...NOT
Using project management software
Time management
Meetings and collaboration
But doing these things well are the tips and tools

## Slide 4: What is a (Successful | Failed) Project?

## Slide 5: What is a Project?
Projects have:
A beginning and an end
Involve a team
A series of deliverables leading to a final outcome

## Slide 6: What is a (Successful | Failed) Project?
Completed
On-time
Goals and objectives met
Stakeholders happy (boards, supervisors, patron/customers, students)
Within budget

## Slide 7: Tip: Identify what success Looks like
To know if you are successful, need to pre-identify what "complete", "on- time", and "happy" all mean.
*Tools coming later

## Slide 8: What is a (Successful | Failed) Project?

## Slide 9: What is a (Successful | Failed) Project?
When goals, timeline, tasks are unclear or unrealistic
When the Team is non-existent, dysfunctional, or unorganized
Project manager isn’t given resources (authority, time, budget)
Scope creep

## Slide 10: Tip: Planning should come first

## Slide 11: Planning Tools – Project Charter
Create a Project Charter - Toolkit http://project-charter-template.casual.pm/
  Signals the beginning of the project
  Name of Project
  Description of Purpose
  Identifies Stakeholders
  Identifies Project Manager
  1-2 pages
  Share It!

## Slide 12: Planning Tools – Scope Statement
Create a “Scope statement”
Describes the goals of the project, including specific deliverables
Includes what will NOT be part of the project
Template: Objectives, Milestones, Assumptions, Constraints, Boundaries, Acceptance criteria (quality), Risks
Helps bring team members and stakeholders in alignment
Share It!

## Slide 13: Tip: Break down project into tasks

## Slide 14: Tools: Identifying & Mapping tasks
Post-Its brainstorming
Simple Lists
Flow Charts – Gliffy https://www.gliffy.com/
Gantt Charts – Excel template, Microsoft Project, Tom’s Planner http://www.tomsplanner.com/

## Slide 15: Gannt Charts
To track tasks over time
explanation: https://www.mindtools.com/pages/article/newPPM_03.htm

## Slide 16: Tip: Communication is key
“Highly effective communicators are also more likely to deliver projects on time (71 percent versus 37 percent) and within budget (76 percent versus 48 percent).” Source

## Slide 17: Tip: Use Effective Communication
Effective communication means that the information is provided in the right format, at the right time, to the right audience, and with the right impact*
From “Guide to the Project Management Body of Knowledge (PMBOK®Guide)”

## Slide 18: Tip: Use Effective Communication
Provide updates to stakeholders and team members
Managing meetings
Address conflicts – Learn conflict resolution and Negotiation skills
Track and share task progress
Use communication & collaboration tools

## Slide 19: Meeting Management tools
Virtual Meetings (join.me, Google Hangouts, Skype)
Collaborative Document Space (Google Docs)
Agendas (Ahead of time)
Moderation (Clock)
follow-up Communication (of what was decided/next steps)

## Slide 20: Tools: Communication
Unison https://www.unison.com/
Slack https://slack.com
Google Groups https://groups.google.com

## Slide 21: Tools: Task Management & Communication
Asana https://asana.com
Basecamp https://basecamp.com/
Trello https://trello.com/
Google (Groups, Docs, Sheet)

## Slide 26: Tip: Make effective use of the tools you have
Choose your tool carefully
Think about your team members
Use what you have
Provide training/orientation

## Slide 27: Other Tips and Tools to share? Questions? Thank you!